### Weott CSD Administrative Report

Prepared By: Jamie Little
 Meeting Date: May 13, 2026

### Grants & Capital Projects

• EDWG Tank Project:

The first tank has been installed and the project has been closed out. SHN continues to work directly with Weott CSD on the second tank application under DFA’s Expedited Drinking Water Grant (EDWG) Program. The preliminary award was issued on September 18, 2025. The funding agreement for the second tank is nearing execution, with issuance anticipated by the end of May 2026. Coordination with DFA, SHN, and project partners is ongoing. I got in touch with the property owners that have given WCSD permission to take a sample from their well. Greg should be coordinating with them to take the sample(s).

Scope of work includes:
 – Hydrogeological survey to evaluate test well locations, including water quality sampling
 – Preparation of test well bid documents following DFA approval
 – Completion of required audited financial statements to support funding eligibility

Additional tasks, including potential test well drilling, may be added pending DFA review and eligibility.

• WWTP Project (USDA PER):
 Scope revisions remain in progress to meet USDA PER requirements. Item remains pending completion by SHN.

• Shut-Offs:
 2 parcels remain shut off; payment plans continue to be monitored per District policy.

• Financial Transfers:
 – Sick/Vacation Liability: $600.00
 – Annual/Large Bills Reserve: $4,475.00

• Reporting:
 All required State Water Board and drought-related reporting submitted on time.

• Budget Monitoring:
 Continued tracking of FY 2025 revenues and expenditures; monitoring cash flow and obligations.

### Infrastructure & Systems

### • Lift Station: Operating normally

### Financial & Compliance

• Audit (Fechter & Company): Coordination ongoing; the engagement letter is being sent out to Dan & Dave. I                                                                                                                                                                                                                       uploaded documents the week of 4-13-26 and will finish uploading the week of 5-18-26 the audit has a preliminary start date of 5-26.

• Compliance / Permits: No new updates
• Bookkeeping: Ongoing reconciliations, account maintenance, and financial organization

### Meetings & Coordination

• Participated in OWP/DFA monthly coordination call (April 20, 2026)
 • Ongoing coordination with:
 – Sacramento State Office of Water Programs
 – DFA (Division of Financial Assistance)
 – SHN Engineering
 – Fechter & Company (audit services)

- Dan, Greg, and I had a meeting with Jim Quinn with CE Corps of Engineers on April 21 to go over the WWTP O&M manual Jim prepared for WCSD.

• Continued communication with regulatory agencies and project partners to support funding, compliance, and project progression