### Weott CSD Administrative Report

Prepared By: Jamie Little
 Meeting Date: June 11, 2026

### Grants & Capital Projects

• EDWG Tank Project:

SHN continues to work directly with Weott CSD on the second tank project under the Division of Financial Assistance (DFA) Expedited Drinking Water Grant (EDWG) Program. The preliminary EDWG award letter was issued on September 18, 2025.

According to the most recent OWP/DFA coordination meeting held on May 18, 2026, the funding agreement for the second tank is nearing execution and is anticipated to be issued by the end of May 2026. We are waiting on the attorney opinion letter from Russ Gans. Russ has some concerns about an easement for power to the tank site. I have drafted a letter to the property owner that we may need an easement from and am waiting on a reply. WCSD continues to coordinate with DFA, SHN Engineering, Sacramento State Office of Water Programs (OWP), and other project partners to advance the project.

In support of the long-term water supply improvements associated with the tank project, work is also progressing under OWP Work Plan 7315-A, including:

– Hydrogeological survey work to evaluate potential test well locations and collect water quality data from existing wells. Greg took samples from the test well that allowed us access and we received results on 6-10-26.
– Preparation of test well bid documents following DFA approval of recommended drilling locations.
– Completion of FY 2025 audited financial statements, which are required to support funding eligibility and the EDWG project.

Additional work associated with the construction funding application and potential test well development may be added pending DFA review and approval. Staff remains actively engaged with project partners to ensure the project continues moving forward.

• WWTP Project (USDA PER):
 Scope revisions remain in progress to meet USDA PER requirements. SHN has requested 5 years of wastewater treatment records. Curren is putting what we have into spreadsheets that I can submit to SHN.

• Shut-Offs:
 3 parcels remain shut off; payment plans continue to be monitored per District policy.

• Financial Transfers:
 – Sick/Vacation Liability: $600.00
 – Annual/Large Bills Reserve: $4,475.00

• Reporting:
 All required State Water Board and drought-related reporting submitted on time.

• Budget Monitoring:
 Continued tracking of FY 2025 revenues and expenditures; monitoring cash flow and obligations.

### Infrastructure & Systems

### • Lift Station: Operating normally

### Financial & Compliance

• Audit (Fechter & Company): Coordination ongoing; I finish uploaded the majority of the documents the week of 5-18-26 the auditors met the preliminary start date of 5-26. I met with them last week and uploaded a few additional documents they requested.                                                                                                                                                                                                                                                                                                              • Compliance / Permits: No new updates
• Bookkeeping: Ongoing reconciliations, account maintenance, and financial organization

### Meetings & Coordination

• Participated in OWP/DFA monthly coordination call (May 18, 2026)
 • Ongoing coordination with:

Russ Gans (counsel)
 Sacramento State Office of Water Programs
 DFA (Division of Financial Assistance)
 SHN Engineering
 Fechter & Company (audit services)

• Continued communication with regulatory agencies and project partners to support funding, compliance, and project progression